## Slide 1: Demo Report
Group 6

## Slide 2: Index
Website Demonstration
Technical Approaches on Each Function (To answer why we choose them)
Deliverables

## Slide 3: 2. Technical Approaches on Each Function
Website Framework
  Springboot
Search Engine
  Lucene
Recommendation System
  User-based Recommendation Algorithm

## Slide 4: 2. Technical Approaches on Each Function
Instant Message (Chat Box)
  Plan A: Websocket
  Plan B: Asynchronous Communication

## Slide 5: 3. Deliverables
W3 end (Submit Demo1)
Front-end Development:
  All UI Design (except the Chat box)
Back-end Development:
APIs completed and finished testing:
  Functions:
    Register, Sign-in,
    Get specific user information，update user information, Houses Viewing,
    upload new house, get specific house information, update house information,
    Upload new preference, select preference based on buyer_id, update preference

## Slide 6: 3. Deliverables
W3 end (Submit Demo1)
Recommendation System:
  Algorithm Selection: User-based similarity computation
  Construct a simple project to test the performance
Search Engine:
  Tool Selection: Lucene
  Basic Implementation: Can retrieve simple words now

## Slide 7: 3. Deliverables
W4 start – W5 end
Website UI:
  Finish the Chat box design
Search Engine:
  Embedded into the back-end, debugging
Recommendation System:
  Complete algorithm test. Wait for being embedded.
Instant Messaging:
  Plan A: Websocket
  Plan B: Asynchronous Communication

## Slide 8: 3. Deliverables
W5 start - W6 end (Submit Demo2)
Website Pages:
  All pages can work successfully, may except recommendation and chat box.
Recommendation & Instant Messaging:
  Embedded into the back-end, debugging
Mobile Devices Adaptation

## Slide 9
Yaochen Wang
Yuang Hu
Suyuan Ye
Chongyue Yin